Presentation by Group 26
Team Members:
Vishala 14/IT/36
Vamsi 14/IT/40
Ashish 14/IT/60

---
Aim of the Project
18th Jan 2017
Make a site where student and teacher can log into.
A student can:
Log in to check the results
Check assignments
Upload assignments
Check message from teachers
A teacher can:
Upload assignments
Publish results
Send mail to students

---
File Structure
18th Jan 2017
/css
  - style.css
/js
  - main.js
index.html
login.html
student.html
teacher.html

---
Function of each file
18th Jan 2017
-css/style.css
- Main style sheet for webpage styling
  -js/main.js
- The main java script file used for password verification.

---
Function of each file
18th Jan 2017
- index.html
  Main landing page of the website
- Login.html
  Page for signup/login work
- Student.html
  The page for student activity after login
- Teacher.html
  The page for teacher activity after login

---
Plan for next week
18th Jan 2017
- Add styling to the main page and login page
- Add signup option
- Use nav bar

---
WEEK 2
25th Jan 2017
- Added CSS to the basic files
- Added php authentication of user/password
- Added student landing page

---
VISHALA
25th Jan 2017
- Added the main student user page
  - This is the main landing page of a student when he logs in.
  - This page has the relevant student information.
  - Also modifed the login/signup page.

---
VAMSI
25th Jan 2017
- Added the php file and authentication of the same
  - Made a check.php file which checks the user and password provided by the user
  - Connects to SQL database to check the same

---
ASHISH
25th Jan 2017
- Used CSS to beautify the entire site
  - The user interface is an important aspect of the website.
  - Used basic CSS to beautify the same.

---
PLAN FOR NEXT LAB
25th Jan 2017
- Use CSS to revamp the website even more.
- Add separate login/signup page for teachers
- Make the teachers landing page

---
        Week 3 8th feb 2017
- Customise the css file to have a better apperance of site.
- Inserted more option for the sign up table.
- Added the backend functionality to the site
- Napbar in progress

---
        Vamsi 8th feb 2017
- Added database.
- Login and sign up page.
  - backend functionality using php in progess .

---
        Vishala 8th feb 2017
- Basic design idea of the site
- Sign up form
  - Added more attributes to the sign up page.

---
        Ashish 8th feb 2017
- Added napbar.
- Welcome page, login page, sign up page
  - Changed the css file to meet the design as recommended by sir in the previous class

---
Plan for the next week 15th feb 2017
- To add more pages to the site.
- To customise napbar functionality.
- Error correction

---
Week 4
15th Feb 2017
- CSS modifications
- Nav bar modifications
- Can Login/SignUp now
- Modifications in file structure and landing pages
- Correct major JS errors

---
Vishala
15th Feb 2017
- Made new landing pages for errors
- Corrected errors

---
Vamsi
15th Feb 2017
- Completed login/signup functionality
- Made SQL database tables

---
Ashish
15th Feb 2017
- Modification of CSS
- Nav Bar modification
- Beautify the pages

---
Plan for next week
22nd Feb 2017
- Start working on other basic functionalities of each user
- Option to modify data after login
- CSS modification
- Error correction